# Plant Pals Operations Project Statement of Work

## Project lead: Project Manager

## Project sponsor: Director of Product

## Revision History:

|  |  |  |  |
| --- | --- | --- | --- |
| Revision date | Revised by | Approved by | Description of change |
|  |  |  |  |
|  |  |  |  |

## Purpose: The goal of this Statement of Work (SoW) is to successfully configure and install new inventory and fulfillment tracking software for the Office Green team.

## Scope / major project activities:

* Install and configure the software on all equipment that employees will use to manage inventory and schedule deliveries (includes auditing existing Office Green software and developing optimizations)
* Create a training manual and maintenance guide for the software
* Train two office green employees

## Out-of-scope activities:

* Ongoing maintenance of the software (beyond the contract dates)
* Ongoing training of employees (beyond the contract)

## Deliverables:

* Installation and configuration of software on all Office Green devices
* Training manual and maintenance guide

## Major Milestones:

* Milestone 1: Software configuration
* Milestone 2: Software installation
* Milestone 3: Training manual and maintenance guide

## Estimated hours for completion: 80 hours

## Estimated date for completion: Friday, April 23

## Payment Terms

All vendors and contractors will be paid upon the delivery of goods and services, unless otherwise negotiated.